# Listojo Leadership Audit And 90-Day Roadmap

Listojo Leadership Audit And 90-Day Roadmap

Red / Yellow / Green Leadership Audit

Business Analyst

- Green

- Clear move toward a monetizable lead + agent workflow model

- Product now has a visible path from consumer inquiry to agent action

- DFW wedge still makes sense

- Yellow

- Monetization logic is still more implied than operationalized

- Native marketplace, agent workflow, and future MLS strategy are not yet fully unified

- Red

- Lead ownership and assignment are not fully productized

- Referral attribution model does not yet exist in code

CEO

- Green

- Strategy is stronger than before

- The new agent portal direction is commercially more serious than a pure classifieds play

- Yellow

- Product scope is expanding quickly

- Strong risk of building adjacent systems before finishing one profitable loop

- Red

- If the company adds MLS, routing, subscriptions, and referral logic before hardening the core workflow, execution risk rises sharply

CTO

- Green

- New domain models (Lead, LeadPreference, Shortlist) are a good sign

- Platform direction is now more architecture-worthy

- Yellow

- Logic is still concentrated in views

- Matching logic is duplicated between user and agent surfaces

- Model validation is still weak

- Red

- No shared service boundaries yet for matching, routing, lifecycle rules, or shortlist orchestration

- Complexity is increasing faster than architecture maturity

Security Director

- Green

- Some security awareness exists

- Security hardening flags are present for non-debug mode

- File upload type validation improved

- Yellow

- Inquiry email flow exists but without broader abuse controls

- Guest interactions remain open surfaces

- Red

- Insecure fallback SECRET_KEY

- No rate limiting

- No anti-abuse layer

- No audit trail for lead/agent actions

- Not suitable yet for serious production handling of lead/contact data

Infrastructure Architect

- Green

- Current app is still simple enough to evolve without a massive migration effort

- Yellow

- Email, lead creation, and portal workflows are now stressing the limits of the current single-node setup

- Red

- SQLite remains a major blocker

- No queue/job layer

- No object storage

- No observability or deployment-grade operational story

Product Manager

- Green

- Product shape is much stronger now

- Agent portal makes the roadmap more coherent

- The lead model is a real step toward assisted conversion

- Yellow

- UX and system behavior are not fully aligned

- User curation and agent curation are inconsistent

- Red

- Lead-routing and assignment are not complete enough to support the value proposition shown by the UI

QA Manager

- Green

- Core workflows are now concrete enough to define a real QA strategy

- Yellow

- Current state likely depends heavily on manual testing

- Red

- No meaningful test suite

- High regression risk across listings, leads, shortlists, permissions, and portal behavior

Overall Audit

- Business / strategy: Yellow-Green

- Product direction: Yellow-Green

- Engineering: Yellow

- Security: Red

- Infrastructure: Red

- QA: Red

The product direction is stronger than the platform discipline underneath it.

Prioritized Action Plan By Role

1. CEO Priorities

Highest priority:

- Pick the primary business loop for the next phase:

- consumer inquiry -> lead -> agent action -> shortlist -> conversion

- Freeze major adjacent expansion until that loop works consistently

- Define operating model clearly:

- self-serve only

- hybrid self-serve + agent assist

- referral/locator business

- Define ownership rules:

- who owns leads

- who can claim leads

- how success/revenue gets attributed

CEO recommendation:

- Do not start MLS integration until internal lead workflow and assignment logic are reliable.

2. Business Analyst Priorities

Highest priority:

- Document the target funnel explicitly:

- visitor

- search user

- inquiry lead

- assigned lead

- shortlist sent

- tour/application

- closed

- Define monetization points:

- subscription

- referral fee

- listing boost

- brokerage plans

- Define KPI framework:

- lead creation rate

- assignment rate

- response time

- shortlist send rate

- lead-to-tour rate

- close / referral revenue rate

BA recommendation:

- Build the measurement framework before adding more channel complexity.

3. CTO Priorities

Highest priority:

- Extract shared services from views:

- matching_service

- lead_routing_service

- listing_visibility_service

- shortlist_service

- Add model-level or form-level validation rules for listing lifecycle and category-specific fields

- Remove duplication between consumer match logic and agent-side recommendation logic

- Introduce clearer domain boundaries:

- listings

- leads

- shortlists

- routing

CTO recommendation:

- Next technical milestone should be architecture cleanup, not feature volume.

4. Security Director Priorities

Highest priority:

- Remove insecure default secret fallback in production path

- Add rate limiting on:

- login

- register

- inquiry submit

- guest chat

- Add abuse controls:

- bot protection / CAPTCHA where needed

- basic throttling

- anomaly logging

- Add audit logging for:

- lead assignment

- shortlist creation/sending

- status changes

- Review PII handling for leads and inquiry/contact data

Security recommendation:

- No serious production rollout of agent lead workflows until abuse and audit basics exist.

5. Infrastructure Architect Priorities

Highest priority:

- Migrate from SQLite to PostgreSQL

- Move media off local disk to object storage

- Introduce background jobs for:

- emails

- future MLS sync

- future reminders/tasks

- Add logging and monitoring baseline

- Separate dev/staging/prod configuration more formally

Infrastructure recommendation:

- This is the minimum platform upgrade required before scaling leads or adding MLS.

6. Product Manager Priorities

Highest priority:

- Finish one workflow end to end:

- inquiry creates lead

- lead gets assigned

- agent sees it

- shortlist gets created/sent

- status is updated coherently

- Align terminology and states across:

- backend logic

- templates

- filters

- analytics

- Define “working” consistently

- Make agent portal behavior match actual system capability

PM recommendation:

- Next sprint should be coherence and completion, not new concepts.

7. QA Manager Priorities

Highest priority:

- Introduce core test coverage immediately for:

- listing creation

- listing approval / visibility

- expiry behavior

- inquiry -> lead creation

- agent permission/access rules

- shortlist creation and send

- lead status updates

- Create manual regression checklist for release candidates

- Add permission-focused tests for:

- agent vs admin visibility

- lead detail access

- assignment flows

QA recommendation:

- Treat lead/agent workflow as a critical path and test it like a product, not a prototype.

Recommended Execution Order

1. Define business loop and ownership model

2. Fix lead assignment / workflow completeness

3. Add tests around current critical flows

4. Upgrade infrastructure baseline

5. Add security controls and audit logging

6. Refactor shared services

7. Only then add MLS / referral expansion

90-Day Action Roadmap

Days 1-30: Stabilize the Current Core Loop

Objectives

- Make the existing inquiry -> lead -> agent workflow real and measurable

- Remove the biggest trust and execution gaps

- Put basic QA and security controls in place

CEO / BA

- Finalize the primary business loop and freeze adjacent scope

- Define lead ownership rules

- Define lead statuses and business definitions for each

- Define success metrics and weekly dashboard KPIs

Product / Engineering

- Implement automatic or queue-based lead assignment

- Fix inconsistent “working” states across views/templates

- Align agent-side and user-side matching logic at a functional level

- Enforce listing visibility rules consistently, including expiry

- Add model/form validation for listing lifecycle and category-specific fields

Security / QA

- Add rate limiting to login, inquiry, registration, and guest chat

- Remove unsafe production fallbacks and tighten env requirements

- Add core tests for inquiry, lead creation, assignment, and permissions

- Create a manual regression checklist

Infrastructure

- Prepare PostgreSQL migration plan

- Decide target hosting/storage pattern for media and email

Deliverables by Day 30

- Assigned leads actually visible to the right agents

- Basic automated tests on critical flows

- Security hardening for public input endpoints

- Single agreed business funnel

Days 31-60: Harden Platform and Workflow Reliability

Objectives

- Improve architecture quality

- Reduce regression risk

- Make the portal operationally dependable

CEO / PM

- Review KPI trends from the first stabilized loop

- Confirm whether the hybrid self-serve + agent-assisted model remains primary

- Define qualification rules for high-intent leads

Engineering / CTO

- Extract shared services:

- matching_service

- lead_routing_service

- shortlist_service

- listing_visibility_service

- Refactor duplicated logic out of templates/views where feasible

- Improve shortlist lifecycle handling

- Add event logging for assignment, status changes, and shortlist actions

Infrastructure / Security

- Migrate to PostgreSQL in staging or target environment

- Add structured logging and basic monitoring

- Plan object storage for media

- Add audit trail for agent actions

QA

- Expand automated coverage to shortlist flows, expiry logic, status transitions, and access control

- Introduce role-based regression testing

Deliverables by Day 60

- Cleaner service boundaries for critical logic

- PostgreSQL-ready or migrated environment

- Audit/event trail for lead operations

- Higher confidence release process

Days 61-90: Prepare for Scale and Next-Phase Expansion

Objectives

- Make the platform ready for MLS, referral monetization, or agent subscriptions

- Finish the foundation before major expansion

CEO / BA / PM

- Decide go/no-go criteria for MLS integration

- Decide initial monetization path:

- agent subscription

- referral fee tracking

- brokerage/team plan

- Finalize attribution requirements for future referral revenue

CTO / Engineering

- Complete production-grade data and workflow baseline

- Implement lead qualification scoring if still needed

- Improve agent portal reporting and operational visibility

- Standardize internal APIs/boundaries for future integrations

Infrastructure / Security

- Move media to object storage if not already done

- Add background jobs for email and future syncs

- Finalize backup/recovery and environment separation

- Review compliance posture for lead/contact data and future MLS onboarding

QA

- Run full regression on consumer + agent + admin surfaces

- Define acceptance criteria for MLS or referral expansion

- Add release sign-off checklist

Deliverables by Day 90

- Stable lead-and-agent platform foundation

- Production-ready baseline for data, logging, and security

- Decision-ready state for MLS and referral expansion

- Leadership visibility into actual conversion performance

Bottom Line

The next 90 days should not be about adding as many new features as possible. They should be about converting Listojo from a promising MVP into a reliable lead-and-agent platform with enough discipline to support future MLS, referral, and subscription models.